| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Amara Jeide Julia Abdel-Monem Ferris Hammes - Buehler Todd Carter |
| OTHERS |  |
| MEETING LOGISTICS | Agenda: See below Meeting conducted: Discord audio/video conference |

MEETING SUMMARY

Agenda OLD Business - General tasks: - Everyone get the Unreal project installed and working - AGILE not Waterfall; schedule needs to have sectional tasks, not tasks that flow one into the next - Divide out the tasks based on architecture, such as in the Task Backlog - Specific work: Task Backlog: - Unreal plugin for TCP support - Create device simulators - Settle on libraries - Choose language - Backend of plugin - Unreal can receive input from device - Unreal can send input to device - Frontend of plugin – demo, Blueprint interface - Blueprints to handle creating device readers, sending and receiving input New Business - General tasks: - Github protocol with branches - Make sure the current state of the plugin is working for everyone after merge conflict - Specific work: Task Backlog: - Status of setting up emulator - Setting up C++ for valve gauge - Documentation for use of emulator and nanoModbus; what do we need to start connecting it up - Status of storyboard and Snapshot Day 1; what do we need, when do we need it - Project timeline - What needs to be done right now - What needs to be done next

Notes Old Business New Business - Github merge conflict causing some problems; SampleMap or DefaultMap may be corrupted - We should start using our own branches to help prevent merge conflicts - Snapshot Day One - 6 – 10 key slides and pin to a foam board - Paint outline of snapshot foam board - Powerpoint initialized and on OneDrive - Printing is covered - Build slides for the snapshot - Modify/merge the schedule with task list

- Other Topics (Parking Lot)