| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Amara Jeide Julia Abdel-Monem Ferris Hammes - Buehler Todd Carter |
| OTHERS |  |
| MEETING LOGISTICS | Agenda: See below Meeting conducted: Discord audio/video conference |

MEETING SUMMARY

Agenda OLD Business - General tasks: - Nail down what we need for Snapshot Day One; actual list of items - Review the Project Schedule, Design Validation Plan, and the Project Budget on the OneDrive - Specific work: - Project now available on the GitHub - If a task is new or something is worked on/researched, add it to the schedule New Business - General tasks: - GitHub protocol – do we each have our own branch, a branch for each section of the project, or what plan? - Everyone get the Unreal project installed and working - AGILE not Waterfall; schedule needs to have sectional tasks, not tasks that flow one into the next - Divide out the tasks based on architecture, such as in the Task Backlog - Specific work: Task Backlog: - Unreal plugin for TCP support - Create device simulators - Settle on libraries – ModbusLib? - Choose language – C++, Python? - Backend of plugin – integrate libraries, create wrappers - Unreal can receive input from device - Unreal can send input to device - Frontend of plugin – demo, Blueprint interface - Blueprints to handle creating device readers, sending and receiving input - Project timeline - What needs to be done right now - What needs to be done next

Notes Old Business New Business - Task List backlog added to schedule on second page - Emulator - Plugin - Libraries - Capstone Assignments - Tasks appointed out and backlog reworked - Project put onto github successfully working - Estimations for next tasks to be finished put onto schedule - Research and work on library integration

- Other Topics (Parking Lot)