| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Amara Jeide Julia Abdel-Monem Ferris Hammes - Buehler Todd Carter |
| OTHERS |  |
| MEETING LOGISTICS | Agenda: See below Meeting conducted: Discord audio/video conference |

MEETING SUMMARY

Agenda OLD Business - Snapshot Day #2: - Bare minimum: Data from the emulator through client Blueprints that make the needles on the gauges move. Encoding, UIs, and more advanced scenery all optional. Task Backlog: - Finish client (Top priority, we can all work on this one together) - C_ModbusClient.cpp and C_ValveGauge.cpp (and .h) are integrated in the plugin. We can use the code from FerrisTest in them so as to keep from needing to rebuild the project. - We need to use the read/write/etc functions to translate the raw data from the emulator's open port and print it to Unreal console - this needs to be done using Blueprints, e.g., print -> UnrealSocketRead(). It should be possible to get the ValveGauges to display the number using their needles. - Raw data from the emulator can be encoded by the client. This means arbitrarily deciding which number being sent by the emulator belongs to which register type, then turning that number into a binary representation within an array. This array should include register location, register type, and the data itself. - A UI may be needed so that users of the plugin can enter their data types manually instead of through the Blueprints screen. - Expand/finish emulator - The emulator also needs to be expanded to output both arbitrary numbers to represent a random sensor, and also to output specific encoded data. This will mean outputting arrays and other complex data types in addition to integers and floats. - Coming up with a UI that a plugin user would have to input their own data would be helpful as well. - Models for sample scene - Adding more blueprints such as UpdateNeedle to create a range of different movements - Model for moving device - carousel? - Terrain/setting for map - booths, railings, paths, whatever - HUD, pause menu, on-screen instructions - Model for player character? New Business - Snapshot Day 2 complete - Winter Break and New Meeting Schedule - What time is everyone free for the weekly meeting? - Also, the client meeting? - Should we meet with Dr. Conte De Leon on Tuesday?

Notes Old Business New Business

- Other Topics (Parking Lot)