| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Amara Jeide Julia Abdel-Monem Ferris Hammes – Buehler (Absent) Todd Carter |
| OTHERS | Dr. Daniel Conte de Leon Sameer Mankotia |
| MEETING LOGISTICS | Agenda: See below Meeting conducted: Zoom audio/video conference |

Agenda OLD Business - Snapshot Day #1 - Should we be working on something specific at this point - Action Items: - First initial upload for plugin onto github - Successful plugin used - Task backlog - How does the backlog look so far New Business - Finalize documents: - Project Schedule - Project Budget - Design Validation Plan - Specific tasks for backlog - What else might be needed to make a plugin in Unreal - How much progress should we have made by now

Notes Old Business New Business - Went over documents to be turned in - Need to focus more on AGILE development over waterfall - Need to build up a granular backlog - Work on exploding the tasks that are currently too broadly focused

- Other Topics (Parking Lot) - Forgot to mention Amara’s tasks