| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Amara Jeide Julia Abdel-Monem Ferris Hammes - Buehler Todd Carter |
| OTHERS | Dr. Daniel Conte de Leon Sameer Mankotia |
| MEETING LOGISTICS | Agenda: See below Meeting conducted: Zoom audio/video conference |

MEETING SUMMARY

Agenda OLD Business - Snapshot Day #1 - What should we know at this point New Business - Project Schedule Assignment - Scheduling predictions; what happened to previous teams? - What needs to be done next? - Budget Assignment; do we need to even do it? - Design Validation Plan assignment - Anything we need to have based on client needs? - Specific tasks for backlog - What is needed - How much progress should we have made by now

Notes Old Business - Action Items: - First initial upload for plugin onto github - Successful plugin used New Business - DVP - Call it a testing plan instead - Focus on unit testing, create a test suite - Establish specific requirements - Proposed integration testing; complete prototype - AGILE development - Budget template assignment - Need to keep track of computer systems being used, even if they are free to use - Personally owned computers, unreal engine is free, plugins we’re using - Check that modbus libraries are open source - Project scheduling assignment - Lay the schedule backwards in sprints of one week, max two weeks - Establish days for poster, demo, integrating, etc. - Create architectural separations between tasks - Figure out the backlog of tasks, revise every week to find out what is doable/better approaches - A backlog with potential deadlines - Modbus integration, connecting devices, communication protocols; testing time as well - Backlog: document deliverables, - Snapshot day 1: - Oct 27th, in unreal, receive data from network condition to make sure communication is established - Compile the project and create our own blueprints. Can modbus grab data from both sides and translate that information. - Need C++ modbus implementation - Modbus lib, micro modbus (library dependencies are better for micro modbus) - MIT licensed, or MIT friendly licenses - Can’t use LGPL, not compatible with Unreal code - Action Items for Next Week: - Build the backlog for the schedule, put potential dates on it, separate it into independent work areas - Come up with a Gantt chart/list during the team meeting - For Sunday: come up with some items for the backlog - How to separate out tasks? Need list of tasks that are separate enough from one another. - Keep scheduling/Gantt charting fairly high level, it will be out of date often, new decisions each week on what needs to move the project forward - For each big architectural piece, we need list of things that need to be done. Backlog has to be scratch work as the small tasks will constantly change based on need.

- Other Topics (Parking Lot) - Does Unreal have built in unit testing? - Yes, but it considered corporate and better for big platforms. Not really much for client/developer side. - Need to test C++ code the most, needs to be unit tested separately - Any function you can test with C++ can be integrated into Blueprints