| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Amara Jeide Julia Abdel-Monem Ferris Hammes - Buehler Todd Carter |
| OTHERS |  |
| MEETING LOGISTICS | Agenda: See below Meeting conducted: Discord audio/video conference |

MEETING SUMMARY

Agenda OLD Business - General tasks: - Status updates, progress updates; we are likely running behind. - Re-do task backlog with more detail - Logbooks reminder - Task Backlog: - Establish what C_ModbusClient will need to include from nanoModbus, and add to nanoModbus.h accordingly (this is only on SampleSceneContent branch currently)., - Get something cool for the prototype, such as windmill, etc. and develop its data output from the emulator New Business - Back from break, back to reality! - Snapshot Day #2 is on the 9th - Dr. Soule was very hopeful we would have a working prototype by this point. - A working prototype should be something that is getting information from the socket into the sample scene - Dr. Soule also is willing to sit in on one of our next meetings so as to provide better assistance - Still need a better task backlog - Client to connecting to the emulator port - Blueprints that are globally available. This is a big one, as it might affect all code that needs to be done. This might also affect what is already in place, as this may have something to do with the incompatibility issues with nanoModbus. - Figure out where Modbus encoding should happen (emulator, client, outputs)

Notes Old Business New Business

- Other Topics (Parking Lot)