| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Amara Jeide Julia Abdel-Monem Ferris Hammes – Buehler Todd Carter |
| OTHERS | Dr. Daniel Conte de Leon Sameer Mankotia |
| MEETING LOGISTICS | Agenda: See below Meeting conducted: Zoom audio/video conference |

Agenda OLD Business - Concept Design Review dry run - What can we do better? - How specific does our design need to be? Should we have a more detailed plan? - Progress Updates: - Minor visual updates made on sample scene, precluded by need for data input from emulator - Started development of Modbus Client to read data from emulator - Issue with Visual Studio solution needing to be frequently rebuilt in order to connect libraries New Business - Snapshot Day 2 in one week - Planning on having a prototype to present - Same room and location as previously - We have a plan going forward and tasks have been allocated - Julia on modeling - Ferris on emulator client using Unreal sockets - Amara on globalizing functions for the plugin - Todd on design work and general float

Notes Old Business New Business - Extreme coding practice to help with sprint, a type of AGILE development - Building plan going forward through winter break as well

- Other Topics (Parking Lot)