| MEETING PARTICIPANTS |  |
| --- | --- |
| CORE TEAM | Amara Jeide Julia Abdel-Monem Ferris Hammes - Buehler Todd Carter |
| OTHERS |  |
| MEETING LOGISTICS | Agenda: See below Meeting conducted: Discord audio/video conference |

MEETING SUMMARY

Agenda OLD Business - General tasks: - Github protocol with branches - Make sure the current state of the plugin is working for everyone after merge conflict - Pushing more frequently to GitHub per Dr. Conte De Leon; 10 hrs of work time per week - Creating Blueprints from C++ should be done while writing the C++, but it seems Unreal has to be restarted every time you build the code, so it’s time consuming. - Building the wrapper! - Blueprint functionality and versatility - Blueprints/code for the emulator as well? - More tasks added to schedule, timeline further fleshed out - Logbooks reminder - Might be obvious: Don’t have Unreal Editor open if you are swapping between branches on GitHub - Write up specific plan for connecting emulator and libraries - Work on further integrating libraries - Start producing wrapper functions for use in Blueprints - Continue fleshing out Sample Scene, especially connection to Modbus - Specific work: Task Backlog: - Status of setting up emulator - Setting up C++ for valve gauge - Documentation for use of emulator and nanoModbus - Status of storyboard and Snapshot Day 1; what do we need, when do we need it - Write up specific plan for connecting emulator and libraries - Work on further integrating libraries - Start producing wrapper functions for use in Blueprints - Continue fleshing out Sample Scene, especially connection to Modbus - Project timeline - What needs to be done right now - What needs to be done next New Business - Status updates, progress updates; we are likely running behind. - Meeting with Daniel on Tuesday 11-4-2025 - Questions for him? He will want to have seen progress since our last meeting! - Design Review

Notes Old Business New Business - Getting into Unreal and learning the system - Getting nanoModbus more hooked up; write some code for the shape of blueprints - Talking to Daniel: - Suggested tasks, and how they’re structured - Provide guidance on what tasks he might want to see and what tasks are possible - Tasks: - Write up about registers - Have some tangible progress to show to Daniel on Tuesday

- Other Topics (Parking Lot) - New computer parts will make life easier